## Slide 1: User Stories – A Brief Introduction

## Slide 2: What are Requirements?
Requirements are focused on meeting the needs of the user/customer, delivering tangible business value, and inviting collaboration.

## Slide 3: User Stories
Requirements must be gathered—or elicited—and documented.
In Scrum (an Agile Methodology), requirements are called user stories.
A user story, by definition, must be small enough that it can be designed, coded, and tested within the sprint or iteration ( a phase within the Scrum Methodology).

## Slide 4: What is a User Story? - Features
What: A user story is a description of the requested feature (or component of a feature) that is short and simple.
Who: A user story incorporates the perspective of the person who will use or benefit from the requested feature.
Why: A user story incorporates the “value” of the feature so the team can understand what is driving this particular request.
When: The user story will not actually specify a time frame, but there is a concept of time based on the prioritization of the user story: Those that are more time sensitive, or that drive more business value, are prioritized to the top of the list.

## Slide 5: User Story Format
The user story format is very precise and allows individuals to collect valuable information in a user-friendly sentence structure.
Here is the basic format:
  As a <type of user>, I want <some goal>, so that <some reason>

## Slide 6: User Story Format
These data points are all significant and helpful; each allows the product owner to express an element about the request, and it invites dialogue and collaboration with the developers.
As a <type of user> = why is this significant?
  It is important for developers to understand the perspective of the user who will be taking advantage of the code. You might design a feature far differently if you know that the end user is highly sophisticated versus one who is technically challenged.

## Slide 7: User Story Format
I want <some goal> = this part of the user story expresses what the user is trying to accomplish:
  I want to be able to log in. I want to be able to reset my password. I want to be able to run a report. Understanding the feature request is critical to delivering the right thing.
So that <some reason>= this is perhaps the most critical part of the user story format.
  Understanding why the user wants to accomplish something can be very enlightening to the goal just described.

## Slide 8: User Story Example
Example: As a concerned and retired grandmother, I want to receive weather alerts for areas where my children and grandchildren live so I know when I need to worry and call them to make sure they are safe. (See Note below for discussion.)
Notes: Analysis of Example 2:
This is a pretty good user story. You know the Who = an older woman. Does this matter? Absolutely. You can assume that the user might not be as familiar with technology options so she needs a simplified user interface. She might even have failing eyesight, so perhaps she needs bigger buttons and a bigger font. It might even influence your color choice. The What = grandma wants to receive alerts about possible weather events in specific parts of the country; that makes sense and is easy to understand. The Why is also very important: She wants the alerts so she knows when to worry (and not) and so she can reach out to her family when she thinks they might be in danger. Is that relevant? Absolutely. Because knowing that she wants to know when to worry, the product owner and the team can deprioritize any messaging about stable, uneventful weather patterns. This user story is specifically looking for dangerous weather events—tornadoes, hurricanes, flooding, blizzards—that are occurring in particular locations in the country.

## Slide 9: Acceptance Criteria
Acceptance criteria are the tests that the product owner will use to grade the successful development of the user story.
The best way to explain acceptance criteria is with an example.

## Slide 10: Acceptance Criteria Example
User Story: “As a host, I want to bake a pie, so that my guests have dessert.”
The acceptance criteria might be as follows:
  Verify that the pie is round.
  Verify that the crust is on the outside of the pie.
  Verify that the filling is on the inside of the pie.
  Verify that a toothpick inserted in the middle comes out clean.