## Slide 1: Agile Organisational Considerations

## Slide 2: Agile Software Development Approach
Agile is an overarching term that includes iterative approaches to software development that embrace the values of the Manifesto for Agile Software Development.
Agile development methodologies are designed to flex and support the needs of the project and organization.
Agile does not describe a specific approach, but instead offers a collection of tools and best practices that help development organizations focus on efficiency, collaboration, quality, and the creation of customer value.

## Slide 3: Agile Software Development Approach
Agile development includes methodologies such as Extreme Programming and Scrum.
All of these versions of Agile development have their own nuances, but they share the goal of avoiding “a single pass sequential, document-driven, gated-step approach”

## Slide 4: Comparing Software Development Approaches

## Slide 5: Comparing Software Development Approaches
Software development has traditionally been performed using the Waterfall methodology, which focuses on completing each phase of development before the next phase starts.
Waterfall development methods are sequential, prescriptive, and documentation intensive, but Agile methods promote iterative development, flexibility, and intuitive design.
Agile methods started gaining popularity for software development in the 1990s, and teams began to experiment with better ways to develop software.

## Slide 6: Organisational Culture
Culture is the infrastructure, bond or glue that binds together people and processes to generate results.
An organization’s culture is not built overnight; it is the accumulation of years of interactions and experiences that have formed into a belief system of how work progresses and how decisions are made.

## Slide 7: Organisational Culture - Who’s who?
Team Members
Managers
Executives

## Slide 8: Team Members
Individual people within an Agile team.
Typically work in development and quality assurance (QA)/testing roles.
Agile Practices employed by team members:
  Self-organizing teams,
  Continuous Improvement,
  Frequent Delivery
  No “Us versus Them” Scenarios
  Collaborative Physical Workspace

## Slide 9: Self-Organising Teams
Agile advocates for self-organizing teams.
People come together as a team—not just a set of individuals—and they establish themselves as an entity.
They become a group of people driving toward a common goal.

## Slide 10: Self-Organising Teams
The team gets to establish their own working agreement - norms and rules of engagement without management oversight.
This offers developers and testers a great deal of autonomy.
Individual team members get to actually select the tasks they want to work on during an iteration.
Another benefit to self-organizing teams is the ability to organically cross-train. This happens when one developer wants to learn something new and acts on that desire.

## Slide 11: Continuous Improvement
Each team member is responsible for ensuring that problems from a past or current iteration are not carried into the next one.
This creates a higher level of engagement from individuals, because they have to determine how best to solve any problems or issues existing within the team.
This type of continuous improvement applies not just to their code and the products they produce but also to their sense of teamwork.

## Slide 12: Continuous Improvement
The best teams actively practice reflection, usually through a meeting called a retrospective.
Allowing the teams time to reflect on their actions and progress is important within the fast-paced cycle of iterative development.
The teams are empowered and encouraged to seek out answers and improvements on their own.

## Slide 13: Frequent Delivery
In many pre-Agile organizations, developers and testers could work on a project for months and months with very little feedback.
This is not the case in an Agile workplace.
Teams are asked to deliver tested code very quickly so that stakeholders can review progress and make adjustments if necessary.

## Slide 14: Frequent Delivery - Advantages
The project sponsors get critical feedback on the rate of progress of the team.
Users get a chance to discover whether their original request was for what they actually need and to get their discoveries fed back into development.
Developers keep their focus, breaking deadlocks of indecision.
The team gets to debug their development and deployment processes, and gets a morale boost through accomplishments.

## Slide 15: Frequent Delivery
Obtaining feedback is critical to an organization’s ability to course-correct if something is not quite right or does not meet the needs of the customer.
Within Waterfall, because working software was not delivered at regular intervals but rather as a “big bang” after months or years of development, gathering this type of interim feedback was difficult.

## Slide 16: No “Us versus Them” Scenarios
Before Agile methodologies, some development teams handed off their code to an independent testing group.
This handoff frequently created an “us versus them” environment, where the developers could criticize the testers based on the types and quality of tests they were running, and the testers could lament the poorly written code that they were expected to debug.

## Slide 17: No “Us versus Them” Scenarios
By changing the definition of “done” to include testing, the team has a new appreciation for the testing effort.
Developers are now collaborating with their testing teammates to create the highest quality software.
If an iteration cannot be completed on time because of testing problems, the entire team is responsible.

## Slide 18: No “Us versus Them” Scenarios
Another area where this is demonstrated is between the product owner and the team.
In the past, a lack of clear requirements was often the reason that software was late or inadequate.
Now, the product owner, with responsibility for bringing clarity and priority to the requirements, is part of the delivery team.

## Slide 19: No “Us versus Them” Scenarios
If a developer is unsure of how to proceed, it is his or her responsibility to seek clarity from the product owner, and it is the product owner’s responsibility to provide an educated response.
Central to this is the idea that the team succeeds or fails together

## Slide 20: Collaborative Physical Workspace
The collaboration aspect of Agile allows team members to work together and solve problems quickly.
When the entire development team is co-located, which is the ideal, then how the seating arrangements are managed can greatly contribute to their effectiveness.

## Slide 21: Collaborative Physical Workspace
Cubicle walls (or even offices) can be torn down so everyone can sit together and see one another. This invites collaboration.
By allowing the developers and testers to have easy access to one another, questions or issues that may have taken several e-mails or meetings to resolve can be addressed face-to-face for immediate resolution.
The speed of clarification and problem solving that comes from being collaborative provides teams with an excellent opportunity to improve their deliverables.

## Slide 22: Managers
Perhaps the biggest impact Agile approaches have for managers is that they are no longer responsible for defining the solutions—this now belongs to the team.
The manager’s role is now to facilitate how much a team learns and how quickly they embrace their self-organization.

## Slide 23: Executives
Executives hold the power in terms of budget and personnel resources within any organization.
Executives are tasked with budgets, milestones, and reporting progress to the board of directors, shareholders, and others who have invested in the success of the company.

## Slide 24: Executives
Agile executives support the approach of keeping the scope very small, delivering frequently, and inspecting results often, allowing for course-correction if necessary.
Agile executives must understand and respect the current priority projects being delivered and will send the request to the appropriate product owner to begin exploring all of the details of the new request.

## Slide 25: Summary
Organizational culture is the accumulation of years of interactions and experiences that have formed into a belief system of how work progresses and how decisions are made. To shift the culture to Agile, the organization must be willing to embrace new roles, workflows, and definitions of success.
Self-organizing teams have working agreements, select the work that they will own, cross-train and support one another, and create a dynamic that plays to the strengths of each individual.
Continuous improvement on teams means that members can solve their own problems without outside intervention and they are working to improve not only the product but also team effectiveness.
Frequent delivery of working software is central to Agile success. This creates a meaningful feedback loop for the team to incorporate.

## Slide 26: Summary
Agile breaks down organizational silos and creates teams where developers, testers, and requirements owners all depend on each other for shared success.
In Agile, teams should be co-located to facilitate collaboration. This can be challenging for teams with virtual or international participants, so optimizing the physical workspace and collaboration tools is a priority.
High-performing teams have excellent team dynamics where individuals know and respect each other and can resolve differences productively.
Effective teams are adaptable to the changes that come with continuous improvement in Agile, and they demonstrate a commitment to completing the deliverables even when circumstances are not ideal.