## Slide 1: Agile Requirements in Scrum

## Slide 2: Introduction
A big difference between the Waterfall methodology and Agile is the way that requirements are collected and shared.
In Waterfall, all requirements need to be collected in their entirety before they are passed to IT for evaluation.
Waterfall is a linear process where one stage must end before the next stage can begin; therefore, all requirements must be known and documented up front and completely.
As you can imagine, for some types of development, this is nearly impossible because the marketplace is dynamic and things are constantly evolving.

## Slide 3: Introduction
The result is frustration between product people and developers, because the developers never think that they are getting everything they need, and the product people are frustrated because there is no way for them to have thought through every possible detail.
The other problem with the old method of exchanging requirements is the lack of dialogue. Product people work for months gathering and documenting requirements, which are sent to IT with little communication and no collaboration.
IT does not have the opportunity to ask questions or offer suggestions relative to requirements, and so they do not have the chance to improve the quality by overlaying their expertise.

## Slide 4: Introduction
Finally, the Waterfall method fails to keep up with the needs of the business because it is difficult to incorporate changes in requirements.
The Agile framework is built to embrace change.

## Slide 5: Requirements in Scrum

## Slide 6: Overview
Agile operates in a completely different and innovative way compared to Waterfall.
Instead of documenting all of the ins and outs of a complex system, Agile calls for simple instructions for a simple feature, and details are added as it is discussed.
Requirements are focused on meeting the needs of the user/customer, delivering tangible business value, and inviting collaboration.

## Slide 7: User Stories
Requirements must be gathered—or elicited—and documented.
In Scrum, the requirements are called user stories.
A user story, by definition, must be small enough that it can be designed, coded, and tested within the sprint or iteration.
Since the length of a sprint or iteration is short—two to four weeks—that forces user stories to be simple and concise.

## Slide 8: What is a User Story? - Features
What: A user story is a description of the requested feature (or component of a feature) that is short and simple.
Who: A user story incorporates the perspective of the person who will use or benefit from the requested feature.
Why: A user story incorporates the “value” of the feature so the team can understand what is driving this particular request.
When: The user story will not actually specify a time frame, but there is a concept of time based on the prioritization of the user story: Those that are more time sensitive, or that drive more business value, are prioritized to the top of the list.

## Slide 9: User Story Format
The user story format is very precise and allows individuals to collect valuable information in a user-friendly sentence structure.
Here is the basic format:
  As a <type of user>, I want <some goal>, so that <some reason>

## Slide 10: User Story Format
These data points are all significant and helpful; each allows the product owner to express an element about the request, and it invites dialogue and collaboration with the developers.
As a <type of user> = why is this significant?
  It is important for developers to understand the perspective of the user who will be taking advantage of the code. You might design a feature far differently if you know that the end user is highly sophisticated versus one who is technically challenged.

## Slide 11: User Story Format
I want <some goal> = this part of the user story expresses what the user is trying to accomplish:
  I want to be able to log in. I want to be able to reset my password. I want to be able to run a report. Understanding the feature request is critical to delivering the right thing.
So that <some reason>= this is perhaps the most critical part of the user story format.
  Understanding why the user wants to accomplish something can be very enlightening to the goal just described.

## Slide 12: User Story Examples
Example 1: A web site administrator for our weather application wants to be able to run reports every 15 minutes so the web site administrator would have the chance to see when the application is approaching a threshold that will slow down the system.
Example 2: As a concerned and retired grandmother, I want to receive weather alerts for areas where my children and grandchildren live so I know when I need to worry and call them to make sure they are safe. (See Note below for discussion.)
Notes: Analysis of Example 2:
This is a pretty good user story. You know the Who = an older woman. Does this matter? Absolutely. You can assume that the user might not be as familiar with technology options so she needs a simplified user interface. She might even have failing eyesight, so perhaps she needs bigger buttons and a bigger font. It might even influence your color choice. The What = grandma wants to receive alerts about possible weather events in specific parts of the country; that makes sense and is easy to understand. The Why is also very important: She wants the alerts so she knows when to worry (and not) and so she can reach out to her family when she thinks they might be in danger. Is that relevant? Absolutely. Because knowing that she wants to know when to worry, the product owner and the team can deprioritize any messaging about stable, uneventful weather patterns. This user story is specifically looking for dangerous weather events—tornadoes, hurricanes, flooding, blizzards—that are occurring in particular locations in the country.

## Slide 13: User Stories
The Who, the What, and the Why create a powerful combination so that the team has much more to go on than the traditional way of documenting requirements.
Another valuable aspect about the user story format is that it invites conversation or negotiation: A user story is not a specification, but a communication and collaboration tool. Stories should not be handed off to the development team but be complemented by a conversation.

## Slide 14: User Story Characteristics (INVEST)
When it comes to writing good user stories, the acronym INVEST can be employed to measure user story effectiveness.
It is said that:
  Product owners need to INVEST in a good user story.

## Slide 15: User Story Characteristics (INVEST)
Independent—The user story must be able to stand alone. It must be a feature or a component of a feature that can be tested and implemented as a unique element. To the extent possible, user stories should not be dependent on other activities. Ideally, they are written so that they can be delivered in any order.
Negotiable—As mentioned, a user story should invite collaboration and discussion about the best way to solve the business problem that is presented. The team, the Scrum master, and the product owner must be open to conversation about available options.
Valuable—The reason why we do anything in Agile is to drive business value, and the more business value being delivered, the higher the priority of the story. If the story does not add business value, the team should not work on it.

## Slide 16: User Story Characteristics (INVEST)
Estimatable—Is story too big or too vague? It must be clear enough that the developers and testers can reasonably estimate the complexity and length of time to deliver.
Small—The story should be small enough to be completed within a single sprint or iteration.
Testable—It is enough of a feature, and it is written in such a way that it can be tested to make sure it works as expected.

## Slide 17: Epics
Most user stories do not start as user stories; they start as “epics.”
An epic is simply a user story that is too big to be designed, coded, and tested within a single sprint.
Most requirements start out as epics because we have an idea that we start to describe in the first user story.
As we collaborate with the team and users, we realize that the feature has many different facets.

## Slide 18: Epics
As we discuss the details, the epic will break down into numerous child stories.
There is typically a parent–child relationship, with a single epic spawning many child stories.
This is not a bad thing: You have to start with the big idea, or even a small one, before you can discover all of the detailed decisions that it will take to deliver on that idea.

## Slide 19: Epics and the “Product Backlog Iceberg”
Concept: when it comes to epics the iceberg suggests that stories need to be broken down into great detail only as you get closer to pulling them into a sprint.

## Slide 20: Epics and the “Product Backlog Iceberg”
If a user story, or feature, will not be addressed for three to six months, then it is perfectly fine for that story to sit in the backlog as an epic.
As time passes, and the opportunity to work on that story gets closer, the product owner and the Scrum master need to start breaking down that epic into the child user stories.
By the time you get to the Sprint planning meeting (discussed later) no story should still be an epic.

## Slide 21: Epics
Having the right tools to track parent epic stories and their associated child user stories is quite helpful.
Systems are in place that will allow you to enter a story and then write the child stories underneath the parent story; this sort of tracking is particularly useful when you are trying to see how different elements fit together.
If you can look up a child story in the system and map it back to its parent epic, it can be very helpful in understanding how the feature works.

## Slide 22: Acceptance Criteria
Acceptance criteria are the tests that the product owner will use to grade the successful development of the user story.
The best way to explain acceptance criteria is with an example.

## Slide 23: Acceptance Criteria Example
User Story: “As a host, I want to bake a pie, so that my guests have dessert.”
The acceptance criteria might be as follows:
  Verify that the pie is round.
  Verify that the crust is on the outside of the pie.
  Verify that the filling is on the inside of the pie.
  Verify that a toothpick inserted in the middle comes out clean.

## Slide 24: Acceptance Criteria Example
This gives the development team much more information about the product owner’s vision of the user story.
Again, it should invite conversation. What if the developers know of a new, better way to make pies, but their shape needs to be square? The team can bring this up to the product owner, who might say that the shape is actually quite important and it needs to be round.
This is the type of collaboration and negotiation that would have been extremely difficult with the Waterfall methodology.

## Slide 25: Acceptance Criteria
With this approach, we discuss the trade-offs early and often so we make the best decisions for the product/feature given what we know at the time.
Collaboration is the key, and product owners and developers are committed to working together to build the best possible product.

## Slide 26: Acceptance Criteria
Acceptance criteria complement the story’s narrative: They allow you to describe the conditions that have to be fulfilled so that the story is done.

## Slide 27: User Story – Writing Best Practices
The best way to improve the quality of user stories is collaboration.
The product owner, working with the Scrum team, can continuously improve the quality of the stories over time.
Here are some points regarding user story writing.

## Slide 28: User Story – Writing Best Practices
Agree on the Depth of Technical Detail in the User Story
  Agile has a firm distinction of the line between what the product owner owns and what the Scrum team owns.
  The product owner is responsible for ensuring that the company builds the right product (the What), and
  The Scrum team is responsible for ensuring that the product is built correctly, or the right way (the How).
Notes: Epic Example:
As a busy executive, I want to be able to save favorites on my mobile weather application so I can choose from a finite drop-down list to easily locate the weather in the destination I am traveling to.
Comment:
In this example, the favorites do not have to be available via a drop-down list, and perhaps one could view that as being too descriptive in the “How.” As long as it is negotiable and sparks collaboration, that additional detail is not problematic.

## Slide 29: User Story – Writing Best Practices
Ensure That Epics Are Appropriately Broken Down
  Almost all user stories start out as epics, and must be broken down into smaller user stories that can be implemented in a single sprint.
  The product owner needs to be detail oriented enough to see the value in breaking down the user story/epic without feeling as if he or she is too far in the weeds.
  Individual user stories can sometimes make it seem as though things are moving too slowly when the product owner wants to pick up speed.
  It takes discipline and collaboration to make sure that the appropriate level of detail is being considered and passed on to the Scrum teams.
Notes: Example: How to break down an epic.
• EPIC: As a busy executive, I want to be able to save favorites on my mobile weather application so I can choose from a finite drop-down list to easily locate the weather in the destination I am traveling to.
• CHILD 1: As a busy executive, I want to be able to save a search location to my list of favorites from my mobile device so I can reuse that search on future visits.
• CHILD 2: As a busy executive, I want to be able to name my saved searches from my mobile device so I know how to access each saved search in the future.
• CHILD 3: As a busy executive, I want the name of my saved searches to default to the city name, unless I choose to manually override it, so that I can streamline saving my searches.
• CHILD 4: As a busy executive, I want my “saved favorites” option on the user interface to be presented on a mobile device near the “search location” so I have the option of starting a new search or using a saved one, and can minimize my keystrokes within the weather application.

## Slide 30: User Story – Writing Best Practices
Adding Acceptance Criteria
  Acceptance criteria are a great way to ensure that a story is understood and to invite negotiation with the team about the business value that we are trying to create.
Notes: Example: Adding Acceptance Criteria
• Child User Story: As a busy executive, I want the name of my saved searches to default to the city name, unless I choose to manually override it, so that I can streamline saving my searches.
• Acceptance Criteria: Verify that the correct city name is auto-populated when the search found the location by City/State and the Save option is chosen from a mobile device.
• Acceptance Criteria: Verify that the correct city name is auto-populated when the search found the location by the ZIP code and the Save option is chosen from a mobile device.
• Acceptance Criteria: Verify that the default location name is saved to the database.
• Acceptance Criteria: Verify that the default location name is populated as a saved location in future visits.
• Acceptance Criteria: Verify that the location name can be manually overwritten if the default location name is not desired.
• Acceptance Criteria: Verify that the overwritten location name is at least two characters long, alphanumeric.

## Slide 31: XP and Requirements
Extreme Programming (XP), like Scrum, calls the requirements “user stories”; they are ideally written by the customers or those representing the customers in terms of what they want the system to do for them.
XP also values the importance of user stories for estimation, because the purpose of the stories is to understand the scope of what is requested so we can accurately estimate implementation time.

## Slide 32: MoSCoW rules
Requirements can be prioritized using the MoSCoW rules, which are as follows:
  Must have: All features classified in this group must be implemented, and if they are not delivered, the system would simply not work.
  Should have: Features of this priority are important but can be omitted if time or resources constraints appear.
  Could have: These features enhance the system with greater functionality, but the timeliness of their delivery is not critical.
  Want to have: These features serve only a limited group of users and do not drive the same amount of business value as the preceding items.

## Slide 33: Enhancing Requirements

## Slide 34: Enhancing Requirements
There are a number of ways to enhance the requirements gathering effort with additional information or practices, depending on the nature of the product.
In this section we consider the concepts of personas, usability, and business value as ways to enhance requirements.

## Slide 35: Incorporation of Personas
Another element that can enhance the effectiveness of user stories is to incorporate personas.
A persona is defined as “a user-archetype, a fictional representation of target users you can use to help guide decisions about product, features, navigation, (and) visual design”.
Personas act as users of the system so they can contemplate the user interaction when brainstorming design options.

## Slide 36: Incorporation of Personas
Guidance on the use of personas:
  You want a finite number of personas, so your goal is to narrow down the people you are designing the system for.
  A primary persona is someone who must be satisfied but who cannot be satisfied by a user interface that is designed for another persona.
  You want to know what the persona’s goals are so that you can see what your system needs to do, and not do.
  If you identify more than three primary personas, your scope is likely too large.
  Sometimes you want to identify negative personas, people that you are not designing for.
Notes: Example of Personas:
1. Our grandmother who wants weather alerts could be one persona; we will name her Patricia. She is female, more than 70 years of age, retired, and living in Florida. Patricia has three children and eight grandchildren. Her children live in Charlotte, NC (hurricane and flooding risk), Topeka, KS (tornado risk) and Phoenix, AZ (heat and wildfire risk). She owns a laptop, plays solitaire, and uses e-mail extensively; thus she is slightly ahead of her peers in terms of technology adoption.
2. A second user persona for our weather application is a busy executive, Sam, who lives in New York City and travels extensively for his job. He is 45 years old, holds an MBA from Harvard, and is currently the CFO at a financial institution. He is married with two children, and he travels about 60% of the time. Sam feels pressed for time and is very adept with technological tools. We will focus our mobile applications and travel status alerts on Sam’s persona.

## Slide 37: Incorporation of Personas
Developing specific personas can reinforce the needs of the user and allow for a more detailed discussion about the features and priorities that will matter most to them.
Although personas are used by the product owner in the creation of more effective user stories, they can be equally important to the Scrum team because it helps the developers and testers to connect with the end users more intimately and resist the urge to create software targeted at the generic masses.

## Slide 38: Human–Computer Interaction (HCI) and Usability
Another way to add depth to the user stories is to incorporate usability.
For this, we turn to usability experts such as those with experience in human–computer interaction (HCI), which is the study of people and their interactions with computers.

## Slide 39
The idea behind HCI and usability is that wireframes or prototypes can be developed “on paper,” or in systems that involve minimal development.
These wireframes are then shown to the product owner and even to the end users so they can react to the workflow and the usability before anything is written in the code.
This gives the product owner and the team feedback to improve the stories and the design so the development team starts with something that has already passed a usability screening.
Human–Computer Interaction (HCI) and Usability

## Slide 40: Human–Computer Interaction (HCI) and Usability
Can user experience designers fit within fast-moving Agile teams?
Of course. Ideally, we would like the user experience designer to be part of the Scrum or Agile team and to be available to answer questions or clarify items on the features currently being developed.
We also want our user experience designers to be one or two sprints ahead of the team, thinking about the upcoming features and how their usability can be considered and tested.

## Slide 41: Human–Computer Interaction (HCI) and Usability
Another approach that aids in the integration of user experience designers into a Scrum team is to have the developers start on the tasks that are heavy on development and light on user interface work while the user interface designers are investigating, creating, and verifying designs for future.

## Slide 42: Business Value
The point of all user stories, both epics and child stories that have been broken down, is to deliver business value.
It is the very reason that we write software and deploy code—to increase the business value of the application. Business value can take many forms:

## Slide 43: Business Value
Increased revenue
Expansion of addressable market (i.e., with this new feature, more people will be interested in buying it)
Decreased cost
Increased customer satisfaction
Increased processing speed
Increased stability of the application
Improved usability

## Slide 44: Business Value
We should always test our user stories to make sure they are delivering business value.
If they are not, they should be either removed from the backlog or deprioritized to ensure that higher value features are worked on first.

## Slide 45: Business Value Dilemma?
There will always be an instance where one customer might need a feature given a specific set of circumstances, but 99% of the customers/users will never have this need.
The prudent product owner is always vigilant about this and makes sure that the team does not work on something for the 1% at the expense of the needs of the 99%.

## Slide 46: Summary

## Slide 47: Summary
In the Waterfall methodology, user requirements should be completed before engaging with development teams. This linear model does not suit the evolving needs of today’s dynamic marketplace.
In Agile, a user story, by definition, must be small enough to be designed, coded, and tested in single sprint, or iteration.
The user story format is As a <type of user>, I want <some goal>, so that <some reason>. Each element is important for helping to clarify exactly what we are trying to accomplish with our software.
We want to INVEST in good user stories, meaning that they are Independent, Negotiable, Valuable, Estimable, Small, and Testable.

## Slide 48: Summary
Epics are user stories that are too large to be completed in a single sprint. Most user stories start as epics, and there is no need to break them down into smaller user stories until the team is getting close to working on them.
Acceptance criteria are the details added to a story representing how a story will be “graded” or deemed complete by the users. Acceptance criteria often lead to healthy conversations about trade-offs between development teams and product people.
DSDM employs a prioritization method called MoSCoW, where stories are depicted as Must Haves, Should Haves, Could Haves, and Wants.

## Slide 49: Summary
Feature-driven development has a similar user story format to Scrum: <Action> the <Result> by/for/of/to <object>.
A persona is a fictitious character that represents a key user of the system. Personas are named and detailed to assist in the requirements clarification and prioritization process.
User experience designers and HCI experts contribute to strong requirements by mapping and testing the workflows and usability considerations before development begins.