## Slide 1: Agile Roles and Teamwork

## Slide 2: Introduction
The purpose of this topic is to:
  Understand the roles in Scrum with their specific responsibilities—product owner, Scrum master, and team.
  Identify the attributes and personality types that are most successful in the various roles.
  Learn the Agile definitions of “chickens” and “pigs”.
  See how extended team members interact with the team.
  Compare and contrast the roles in Scrum and the other methodologies.

## Slide 3: Introduction
It is important to understand the different roles that are used in Agile because they lay the foundation for how the work is delivered.
Understanding the details of the responsibilities of each role shows how the Agile principles are brought to life in organizations of various sizes and complexities.

## Slide 4: Introduction
We first explore the roles within Scrum, the most widely used Agile methodology and deep dive into the descriptions of the product owner, the Scrum master, and the Scrum team.
We then look at other roles and methodologies and how they approach the delivery of working software to key stakeholders and customers.

## Slide 5: Scrum Roles
The roles with the Scrum methodology are:
  the product owner,
  the Scrum master, and
  the team.

## Slide 6: Product Owner

## Slide 7: Product Owner
The first critical role to understand in Scrum is the product owner.
This role gets right to the heart of two of the twelve Agile principles:
  #4, “Business people and developers must work together daily throughout the project,” and
  #1, “Our highest priority is to satisfy the customer through early and continuous delivery of valuable software.”

## Slide 8: Product Owner
To satisfy the customer, Scrum requires active engagement from “the business,” and that engagement is found through this role.
The product owner must have a vision for what the product is supposed to do and must be able to convey that vision to the development team.

## Slide 9: Product Owner
A product owner should own the product on behalf of the company.
You can think of the product owner as the individual who champions the product, who facilitates the product decisions, and who has the final say about the product, for instance, when which features are released.

## Slide 10: Product Owner
Turning the product vision into an actionable project is accomplished by creating and maintaining the product backlog (discussed elsewhere), which is the core responsibility of the product owner.
The product backlog contains all of the requirements for the project in priority order to ensure that the team is always working on the most important things.

## Slide 11: Product Owner
One of the key differences with Agile, and specifically Scrum, is that the requirements are broken down into small units of work called “user stories”.
The product owner writes these user stories to capture the most urgent needs of the desired customer.

## Slide 12: Product Owner
As the marketplace, competition, and customer expectations change and evolve, the product owner can easily react by changing the priority of the work units in the backlog.
The ability to seamlessly respond to change without disrupting the development process is one of the things that makes Agile so enduring.

## Slide 13: Product Owner – Setting the Priorities
One important part of the product owner role is the responsibility of setting the priorities, and this can belong to only one person.
If you have two or more people tasked with setting the priorities, then you are likely to incur a conflict.
In the business world, it is very common to have more work to do than the team can reasonably get done, so there are often multiple top priorities; having one person tasked with being a tie-breaker can make the difference between success and failure within a project.

## Slide 14: Product Owner – Setting the Priorities
Remember this is a key practice within Scrum:
  Only one person is responsible for maintaining and sustaining the content and priority of a single Product Backlog.
Otherwise, multiple conflicting lists flourish and the Scrum teams don’t know which list to listen to.

## Slide 15: Product Owner – Setting the Priorities
This approach allows the Product Owner to identify and start with basic features and get the product to market quickly, knowing that features can be added in future sprints.
The concept of being able to iterate, continuously grow and improve a product is central to the benefits of Agile.

## Slide 16: Product Owner – Prioritization by Business Value
What happens if we have conflicting priorities among the features that have yet to be implemented.
Within Agile, the main driver of priorities should be business value.

## Slide 17: Product Owner – Prioritization by Business Value
Business value can take a number of forms, such as the following:
  Increased revenue
  Expansion of addressable market (i.e., with this new feature, more people will be interested in buying it)
  Decreased cost
  Increased customer satisfaction
  Increased processing speed
  Increased stability of the application
  Improved usability

## Slide 18: Product Owner – Prioritization by Business Value
The important thing about business value is that it is understood, articulated, and measured (when possible.)
The reality of the workplace is that subjective measures may come into play, such as political pressure, executive opinions, or power within the organization.
Although these types of things certainly happen, the goal of Agile is to be as objective as possible, always striving to increase business value.

## Slide 19: Product Owner – Prioritization by Business Value
The product owner must balance all of these inputs to determine the next effort that the Scrum team will work on, thereby setting the priorities.
It is important that the product owner be precise in the prioritization setting as well, truly defining the number 1 and number 2 priorities, and so on.

## Slide 20: Product Owner – Sprint Results
Another responsibility of the product owner is to accept or reject the work at the end of the Sprint or iteration.
Although it is not in the spirit of Agile to simply reject’ the work, because that is not being collaborative.
The more likely scenario is that if the results of the sprint do not meet the product owner’s expectations, then he or she will add new user stories to future sprints to correct the imperfection.

## Slide 21: Product Owner – Sprint Results
It is also the product owner’s responsibility to make sure all of the necessary work was completed on a story.
If the team says that a story is done and yet the code is filled with bugs or the documentation is lacking, the product owner needs to hold the team accountable for the quality of their work.
The definition of “done” is another Agile concept to help with this process, and shall be discussed in detail later.

## Slide 22: Product Owner – Release Management
Related to the setting of individual priorities, the product owner is also responsible for release management, deciding how many features need to be included in a product before it can be released.
This is critical with new products, because you do not want to launch something that will not resonate with your target customers.

## Slide 23: Product Owner – Release Management
Some features are complex, requiring several sprints to complete.
These features would need to wait for a formal release, as opposed to being pushed to production after each sprint or iteration.
It is the responsibility of the product owner to determine what constitutes a release and then manage the feature set within that release.

## Slide 24: Who is the Product Owner?
Given these responsibilities for understanding the marketplace, authoring and prioritizing the requirements, ensuring adequate completion, and managing the releases, who are the best people to fill this critical role?
The most important consideration when selecting a product owner is to make sure that the person has an eye on the marketplace and the needs of customers and prospects.
It is critical that the product owner know WHAT the team needs to build, so he or she must have easy access to feedback and market drivers.

## Slide 25: Product Owner – Breath of Responsibilities?
Another nuance of the product owner role is the breadth of his or her ownership.
Does one product owner manage multiple products?
Or is one product so big that it requires multiple product owners?
Both of these situations are common in the workplace where teams are thin and expectations are high.

## Slide 26: Product Owner – Breath of Responsibilities?
What are the advantages and disadvantages of having one product owner responsible for multiple products?
The biggest risk factor is time and attention.
Can the product owner devote adequate time to every product that he or she is responsible for?
Does this person have the necessary depth of understanding to truly collaborate with IT on the best solutions?
It is a risk, but certainly one that can be overcome.

## Slide 27: Product Owner – Breath of Responsibilities?
In the instance where the product is large enough to have multiple product owners, there is a chance that the priorities will not align.
However, one of the core tenets of Agile is collaboration, which includes collaboration between product owners.
Product owners need to be in communication with each other to clearly articulate the best plan for all groups—knowing that at any given time, one group’s needs will take precedence over another’s.

## Slide 28: Product Owner – Breath of Responsibilities?
Even if you have a single product owner for every product, that does not mean that things are easy.
Between systems there are interactions, and to create a new feature or make a modification, the product owner may need to consider dependencies.

## Slide 29: Scrum Master

## Slide 30: Scrum Master
The Scrum master is responsible for leading the development team and working through any issues that arise during a sprint.
The specific responsibilities can vary based on the size and experience of the team, as well as the size and complexity of the work effort.

## Slide 31: Scrum Master
There are some consistent personality traits that lead to a successful Scrum master.
For example, the Scrum master must be willing to make decisions and actively work throughout the organization to remove impediments or roadblocks for the team.
Being Scrum master is not right for everyone: Some people are not comfortable with the visibility associated with the role or taking the initiative necessary to succeed.

## Slide 32: Scrum Master
Removing impediments is one key role that the Scrum master plays.
An impediment is anything that gets in the way of the developers getting their work done.
Tasks can be easier to do when not interrupted.

## Slide 33: Scrum Master
What happens when we are interrupted by the telephone or someone asking a question, etc?
Any of these things can break our rhythm, and getting started again after an interruption is not as simple as sitting back down and picking up where we left off.
When subjects re-engage in a sequence of tasks following an interruption, there is an increased response time, or ‘restart cost’.
This “restart cost” can be significant and can result in lost productivity.
It is the Scrum master’s job to remove as many impediments as possible.

## Slide 34: Scrum Master
There is significant value in having a team member who can remove roadblocks so that developers can spend the majority of their time writing code.
The ability to tackle these issues requires determination and stubbornness, so selecting the right person for the role is important.

## Slide 35: Scrum Master
With any project, there are many questions about how something should be done or what exactly is meant in a certain requirement.
The Scrum master is the coordination link to getting all of the necessary answers.
This may involve attending a number of meetings or seeking out specific people.
The Scrum master is also responsible for conveying information back to the team.

## Slide 36: Scrum Master
For example, if something material changes on a project, such as the proposed delivery date, the Scrum master may be the first to hear this news, and he or she is responsible for ensuring that the team is kept fully informed.
Agile strives for “no surprises,” and the Scrum master can assist with this goal by keeping the team apprised of all information.

## Slide 37: Scrum Master
The Scrum master is also responsible for making sure that the team is adhering to the principles of Scrum.
For example, if you have a particularly quiet teammate and another member who is fairly dominant, it is the Scrum master’s job to make sure all voices are heard.
That might mean asking specific questions to the quiet team member and paying close attention to the answers. It might also mean delicately informing the dominant team member to stop talking and let everyone participate.

## Slide 38: Scrum Master
This might sound like a small responsibility, but effective team management can be the difference between the success and failure of a project.

## Slide 39: Scrum Master
The Scrum master also needs to hold the team accountable for honoring their commitments.
If the team is not completing testing or documentation, the Scrum master needs to work with the team to improve their performance and address any root causes that might have led to the lapse.

## Slide 40: Scrum Master – Full-Time or Part-Time
There is debate over whether the Scrum master should assume this role full-time.
If you have a large team, many new members, a complex project, a weak product owner, or other similar factors, it might be wise to have the Scrum master dedicated full-time to a single team, therefore assuming no other responsibilities.

## Slide 41: Scrum Master – Full-Time or Part-Time
Conversely, if your team is small or experienced and working on something well defined, then you might decide that the Scrum master could be a working member of the team, meaning that he or she assumes the Scrum master duties in addition to writing code that contributes to the project.
Another approach is to have a single Scrum master preside over more than one team.

## Slide 42: Scrum Master – Permanent or Rotating
Another variation is determining if the Scrum master is assigned on a permanent or long-term basis, or if you can rotate the Scrum master responsibilities among the team members.
As with the full-time vs. part-time decision, permanent vs. rotating depends on a number of factors.

## Slide 43: Scrum Master – Permanent or Rotating
If you have a natural leader who enjoys playing the role of Scrum master, then the continuity and consistency of that assignment can be quite beneficial.
However, if you have an experienced team who are disciplined about their adherence to Agile practices, then rotating the Scrum master duties might provide a nice variety for the team.

## Slide 44: Scrum Master – Summary
The Scrum master is a challenging and significant role that deserves respect.
The important thing when choosing your Scrum master is that the person should:
  be able to remove impediments,
  minimize interruptions,
  lead the team, and
  enforce the principles of Agile.

## Slide 45: Product Owner and Scrum Master
For an Agile implementation to maximize its effectiveness, the product owner and the Scrum master both need to be enthusiastic advocates for their respective roles.
Both need to be strong communicators who are committed to the success of the product and the team, focusing on collaboration and finding creative and workable solutions to the problems that naturally arise.

## Slide 46: The (Scrum) Team

## Slide 47: The Team
The final defined role within Scrum is the Scrum team, full of talented people who will ultimately deliver on the project.
What is an effective Scrum team?
It is a team that operates with trust, transparency, and teamwork.

## Slide 48: The Team – Working Agreement
One way that trust and teamwork are established and enforced is through the creation of a working agreement.
This is a document or set of expectations that define how the Scrum team is going to work together.
The working agreement is the first point of collaboration for a new Scrum team as they define their relationships.
It is more than just rules of engagement for team behavior; the working agreement ultimately reflects the values and commitment of the team.

## Slide 49: The Team – Working Agreement Topics
Time and location of Daily Scrum
Testing strategy (unit, functional, integration, performance, stress, etc...)
Build and infrastructure plans (shared responsibilities)
Team norms (be on time, respect estimates, help when needed, etc...)
How to address bugs/fires during Sprint
Product Owner availability (phone, office hours, attendance in Daily Scrum)
Capacity plan for initial Sprint(s)

## Slide 50: The Team – Fist of Five
“Fist of five” is another important concept to understand when discussing Scrum teams and the desire for trust, transparency, and teamwork.
Here is how it works:
  Whenever a team comes to a decision point where they are discussing several options and there is no ideal solution, they may vote on the best available option.
  A team member will propose a direction forward and the team will demonstrate their acceptance by holding up their hands with the number of fingers that corresponds with their level of support.

## Slide 51: The Team – Fist of Five
5 fingers = I am all in. I completely agree.
4 fingers = I buy into the option and I will support it.
3 fingers = I have some reservations, but I can support the decision and move forward.
2 fingers = I have reservations, and I cannot support this decision without further discussion and clarification.
1 finger = I cannot support this decision. I completely disagree.

## Slide 52: The Team – Fist of Five
The fist of five allows all team members to show their level of support so there can be no “quiet dissenters” or people who say nothing in the meeting and then sabotage the decision afterward.
As long as everyone shows 3, 4, or 5 fingers, the team is free to proceed.
If anyone shows a 1 or a 2, the team needs to stop and discuss the issue further. The team should not move forward until every team member is at a 3 or higher.

## Slide 53: The Team – Fist of Five
Another common problem that fist of five solves is the team dynamic with introverts and extroverts.
There are people who are naturally quieter in their demeanor and do not want to interrupt others or jump into a heated debate; fist of five allows those people to have their voice heard in a very non-confrontational manner.
By simply holding up a “2,” that person now has the opportunity to express concerns or ask critical questions.

## Slide 54: The Team – Self-Organising
The working agreement and fist of five reinforce one of the critical points of Agile and Scrum—that the team must be self-organizing.
What does this mean?
Not only does the team get to decide how they will work together, but they also are empowered to define and evolve their roles within the team.

## Slide 55: The Team – Self-Organising
Self-organizing teams can radically outperform larger, traditionally managed teams.
Family-sized groups naturally self-organize when the right conditions are met:
  Members are committed to clear, short-term goals
  Members can gauge the group’s progress
  Members can observe each other’s contribution
  Members feel safe to give each other unvarnished feedback

## Slide 56: The Team – Self-Organising
Another critical difference between Waterfall and Agile is the handling of task assignments on self-organizing teams.
Once the sprint has been groomed (described later), the team members can select the tasks that they want to work on.
This ownership of task assignment is a huge departure from Waterfall, where the manager often told each developer what he or she was expected to accomplish.

## Slide 57: The Team – Self-Organising
The ability for each team member to pick assignments leads to significant lifts in job satisfaction.
It also invites the opportunity for cross-training, because less experienced people could request tasks that they would like to learn, and they can be mentored by the more experienced members of the team.
This is all positive, but it is worth pointing out that all of the work still needs to get done, so although the team is self-organizing, they cannot neglect certain less desirable tasks, such as documentation.
How the team chooses to assign documentation, though, is within their control.

## Slide 58: The Team – Team Size
The best practice is for a team of five to nine people.
The reason for this recommendation is easy to understand:
  Anything fewer than five means you lose an element of collaboration and the ability to assign tasks to different people based on the requirements of the sprint, but more than nine means you can have too much collaboration with a variety of opinions and personalities that must be managed as a cohesive unit.
If you have a product that requires a large team, it might be worth breaking it into two teams; this adds complexity, but can certainly be managed.

## Slide 59: The Team – Cross-Functional
The team needs to be cross-functional so that the requirements can be designed, coded, and tested within a single sprint.
Therefore, each team should be composed of people with these skills so they can develop working software without the involvement of ancillary resources.
This is particularly important when it comes to testing.
Scrum strives for working software at the end of each sprint, and this requires that the code be tested thoroughly so that it could be deployed, if that was the release plan.
Having full-time, dedicated testing (QA) people on each team can facilitate this goal.

## Slide 60: The Team – Consistency in Membership
The team should be as static as possible, meaning that team membership should not change frequently, and it should never change during a sprint.
The reason for this is the desired consistency and teamwork that Agile strives to create.
If a developer works with the same group of people for a period of time, they get to know one another and can establish trust.
Creating an environment of trust is absolutely critical in Agile, because it is the team that commits to the deliverables in the sprint.

## Slide 61: The Team – Consistency in Membership
If team members don’t trust each other, then how can they commit to delivering a feature when they are not certain that everyone can or will live up to their responsibilities?
Ideally, you want to create a team where mutual respect, teamwork, and trust are present and evident. When team membership changes regularly, it is difficult to get trust established, and the team’s rhythm is out of sync.

## Slide 62: The Team – Full-time Membership
Where possible, the members need to be assigned to only one team.
There are instances where this is not possible so the teams have to adjust, but the best practice is full-time membership.

## Slide 63: The Team – Chickens and Pigs

## Slide 64: The Team – Chickens and Pigs
The point of this cartoon is that some people in the Scrum process have a higher level of commitment (pigs) than others (chickens) based on the nature of their work.
For example, developers are pigs: Team members commit to a goal and do the work that is required to meet it.

## Slide 65: The Team – Chickens and Pigs
This commitment cannot be taken lightly.
It is a promise, and the developers know that if something goes wrong, they might have to work long hours in order to deliver on that commitment.
They are, in effect, putting their reputations on the line every time they make a commitment.
The more promises that are kept, the more the team’s reputation in the organization goes up; but if several promises are missed, then the team is held in lower regard.

## Slide 66: The Team – Chickens and Pigs
Chickens, on the other hand, are definitely interested in the project and want to see it succeed, but their reputations or careers are not on the line.
Product owners are great to look at because sometimes they are chickens and sometimes they are pigs.

## Slide 67: The Team – Chickens and Pigs (Example)
The product owner has to be knowledgeable about the feature request and the business value that it will bring to the company.
In the discussion on features or user-stories, the product owner is clearly a pig: He or she is heavily invested in and committed to the outcome.

## Slide 68: The Team – Chickens and Pigs (Example)
However, when the Scrum team is getting into the details of the coding options, the product owner turns into a chicken.
Although the product owner’s input may be interesting, it is not the product owner’s decision on the technology.
That belongs to the team writing the code, and they are the pigs.

## Slide 69: The Team – Chickens and Pigs
There are even meetings where chickens are not allowed to speak.
Although the naming convention is a bit silly, it works well in practice because you could literally stop a meeting and ask, “Are you a chicken or a pig?” and everyone will know the distinction you are making.
It can move the conversation along with greater productivity than if every person in the room carried the same amount of influence.

## Slide 70: Extended Team Members
Within Scrum, there are the three core roles that we have just discussed: Product Owner, Scrum Master, and the team.
Beyond that, a number of necessary contributors make up the extended team: Project Sponsor, Stakeholders, and Project Manager.

## Slide 71: Project Sponsor
Most large efforts need a project sponsor to advocate for the project.
What distinguishes project sponsors from the other roles is that they have the authority to allocate funds and people to projects.
They are true decision makers and can back up their commitment with actual resources.
The person in this role is often an executive who is advocating for this effort and is responsible for the strategic implications.

## Slide 72: Stakeholders
These are people who are either directly or indirectly affected by the project.
Internal stakeholders are inside the company, and could range from users of the system to the CEO, depending on the size and scope of the project.
External stakeholders are outside the company, and again could range from users of the system to shareholders of stock in the company.
Therefore, a single project can have multiple stakeholders, and this audience is critically important to keep informed on the project’s progress and to consult with for key decisions.

## Slide 73: Project Manager
Within Scrum, many advocate that a project manager is no longer needed because that person’s core responsibilities have been absorbed by the roles within Scrum.
To examine this further, let’s outline the traditional tasks of a project manager and discuss who might own them within Scrum.

## Slide 74: Project Manager – Activities
The project manager must plan for and track all aspects of the product release. Within a highly evolved Scrum team, the Scrum master would own all of these activities.
Project managers are responsible for securing the approval and the funding for the project and providing all of the necessary paperwork and tracking mechanisms against that approval. In an Agile organization, the product owner would ensure that all funding was in place to accomplish their vision for the product.

## Slide 75: Project Manager – Activities
The project manager also manages project risks and issues. Within any given project, there will always be unforeseen items that come up, and it is the project manager’s role to document issues as they arise. Risk planning is important and can make a big difference to a project. If the Scrum team is high functioning, they will anticipate and mitigate risks.
The project manager is tasked with communicating status. This is a large and important role, because transparency is critical within Agile practices. Communication regarding the team and the sprint progress would belong to the Scrum master; communication with stakeholders on product features and release management would be the responsibility of the product owner.

## Slide 76: Project Manager – Activities
Although it is true that all of these functions could (and perhaps should) be managed within the existing Scrum roles, most organizations have not yet reached this level of maturity with their Agile practices, so there is still a place for the project manager role.

## Slide 77: Roles in Other Methodologies
Now that the roles within Scrum are well understood, it is easier to compare and contrast the roles in the other methodologies.

## Slide 78: Project Sponsor
As previously mentioned, this role is critical because it possesses the authority and budget to actually approve a project. In Crystal, FDD, Lean, and Scrum, this person is referred to as the sponsor, sometimes as the executive sponsor or project sponsor. In DSDM, the term project champion may be used.

## Slide 79: Requirements Gatherer
This role is the person who gathers the requirements, understands the needs of the customer/end user, communicates the business value, and sets the detailed vision of what the product needs to be.
As already described in detail, the product owner fills this role in Scrum. The name encompasses the essence of this particular function—this person “owns” the product. Lean software development also defines this as the product owner.
Within XP, this role is referred to as the customer because he or she represents the needs and priorities of the ultimate end user. Those in this role are responsible for understanding what end users really need, how much they value it, and what they will pay.

## Slide 80: Requirements Gatherer
In feature-driven development (FDD), the role of requirements gatherer is split between two titles: the chief programmer, who is responsible for prioritizing the work to be done, and the domain experts, who know the application in great detail and can articulate the business needs to the developers.
In DSDM, this responsibility is also divided between several roles. The visionary understands the long-term direction and the ultimate goal for the product. The ambassador user acts as an ambassador for the end users and makes sure their needs and priorities are considered. The advisory user will be more focused on the usability and workflow details for the product.

## Slide 81: Project Manager
As mentioned, there is some debate over this role within Scrum, but other methodologies still define and see value in naming someone to serve as the project manager.
Within Crystal and DSDM, for example, the role follows this definition and is called the project manager.
In the XP world, this role is the same, but it is called the tracker.
In FDD and Lean software development, the project manager role is expanded to include caring for the team and ensuring that their environment is optimized. The functions surrounding team dynamics and efficacy belong to the Scrum master in Scrum, as previously described.

## Slide 82: Team Coach
Although FDD and Lean include maximizing the team dynamics within the project manager role and Scrum assigns these responsibilities to the Scrum master, several other methodologies have a specific role for the coach.
Within XP, this type of function is split between two roles, the coach and the big boss, but one person may cover both.
The coach is viewed as the mentor to the team; he or she has earned the team’s respect and leads by example.
The big boss is responsible for holding the team accountable and ensuring that they do what they say they are going to do.

## Slide 83: Team Coach
Within DSDM, the role is split between the team leader and the coach.
The specific responsibilities of the team leader include working with the team on the immediate deliverables—the day-to-day activities, timeliness of deliverables, and full team participation.
The coach is focused on ensuring that the team understands and embraces the principles of Agile.
Crystal does not specifically define this type of role.

## Slide 84: Team Coach
What makes this team coach role unique within Agile is that it does not correlate to any management responsibilities.
The coach, or Scrum master, does not make decisions about hiring and firing and does not own the preparation of annual reviews or appraisals of the team members’ performance.
Instead, the coach’s role is to make sure that everyone on the team is actively participating, has what they need to do the job (information, tools, support, knowledge, etc.), and is fully engaged in the end deliverable.

## Slide 85: Team Coach
The inclusion of this type of role has proven quite impactful because it encourages the people doing the work, in this case the developers and testers, to have a voice in their work environment and the product deliverable.
This type of active engagement is a big departure from the Waterfall world, where managers simply told developers what to work on

## Slide 86: Architect or Technical Lead
Many of the Agile methodologies have a technical lead or architect who is responsible for making technical decisions about how the product or feature should be deployed.
Feature-driven development calls this the chief architect, and those in the role are responsible for the overall architecture of the application or environment and ensuring that individual features do not compromise the integrity of the system.
In DSDM, this role is referred to as the technical coordinator; in Crystal, it is the architect; and in Lean n software development, it is the technical owner.
Scrum does not specifically name this position; typically a member of the team is viewed as the technical lead, but the team participates actively in all technology discussions.

## Slide 87: Development Team
The development team is sometimes viewed as a single entity, as it is in XP, Scrum, and Lean software development, although within the team there are members with specific expertise.
Every team will have developers, and most also include testers. Within Agile, product or features are intended to be designed, coded, and tested by the team, so including all of those functions is standard.

## Slide 88: Development Team
Feature-driven development has perhaps the most interesting split of the development team by introducing the concept of “classes.” This is best described in contrast to XP and Scrum.
XP, like Scrum, includes a practice called collective ownership—the idea that any developer can update any artifact, including source code, as required.
FDD takes a different approach, in that it assigns classes to individual developers, so if a feature requires changes to several classes, then the owners of those classes must work together as a feature team to implement it). Therefore, within FDD, there are class owners in the development teams.

## Slide 89: Documentation and Training
Some Agile teams may include people responsible for documentation.
The amount of documentation required in the Agile methodologies varies depending on the nature of the project and the tools in place to organically capture documentation (such as user stories).
There may be a need for a technical writer—referred to as a scribe in DSDM—to document the application.
In addition, an organization may need a training professional to prepare end user documentation or actually deliver end user training.
Typically these roles are considered part of the extended team within Agile.

## Slide 90: Agile Coach
Large organizations with several Agile teams may want to employ the assistance of an Agile coach, either as a full-time employee or as a consultant.
The Agile coach oversees the company’s Agile implementations and makes sure that each team is operating at maximum efficiency.
This can be a critical role in ensuring consistency among numerous self-organizing teams.

## Slide 91: Kanban
Within Kanban, there are no prescribed roles, and Kanban cautions against role creation simply for the sake of process.
The focus is on process improvements and removing bottlenecks so role specification is less important.

## Slide 92: Summary
Scrum, the most widely adopted Agile methodology, has three defined roles—product owner, Scrum master, and the team.
The product owner is responsible for setting the product vision, defining release management, setting priorities based on business value, accepting the sprint results as complete, incorporating stakeholder feedback, and supporting the team. In short, the product owner defines the “what.”

## Slide 93: Summary
The Scrum master is responsible for making sure that the team has the best environment possible to complete their work. This includes removing impediments, minimizing interruptions, ensuring team cohesiveness, and enforcing the principles of Agile.
The Scrum team is a self-managing group of cross-functional resources who commit to delivering working software in every sprint. The teams makes the technical and design decisions to execute on the user stories presented by the product owner. The team determines “how” the work will get done.

## Slide 94: Summary
Working agreements are the set of rules and/or values that govern the team’s interactions. Each Scrum team establishes their own working agreement and uses it to reinforce team norms and relationships.
“Fist of five” is a voting mechanism with Agile that facilitates discussion and decision making. As long as each participant is a 3 or higher, the decision is made and the team can move forward.

## Slide 95: Summary
“Chickens” and “pigs” are terms that come from a famous Agile cartoon: Pigs are deeply committed to the work (i.e., developers), and chickens are interested and supportive (i.e., stakeholders.)
The project sponsor or champion is a critical role because it possesses both the budget and the authority to approve a project and make it happen.

## Slide 96: Summary
Scrum does not have a specific role for a project manager but does value the skills and deliverables by managing them within the team. Other methodologies, such as Crystal, FDD, and Lean software development, continue to utilize this role; XP does as well, though it is called a tracker.
Stakeholders can be both internal (executives, users of the system) and external (customers or company shareholders), and they must be kept informed of project progress and deliverables. Their impressions, whether correct or not, can influence a project’s funding and potential success.